HOPIUM meeting minutes #3

|  |  |
| --- | --- |
| Location: | SIM Campus |
| Date: | 29/04/2022 |
| Time: | 1800hrs |
| Attendees: | All present |

# Agenda items

1. Decide on the user stories that should be added into our second sprint.
2. Delegate the tasks required of our second sprint’s user stories.
3. Draft diagrams e.g., Use Case Diagram, Sequence Diagram, Wireframe Diagram.

| Action items | Owner(s) | Deadline |
| --- | --- | --- |
| Meeting Minutes | Kwan Quan | 29/04/2022 |
| Use Case Diagram | Amir | 31/04/2022 |
| Use Case Description | Amir | 31/04/2022 |
| BCE Diagram | Sean | 31/04/2022 |
| UML Diagram | Sean | 31/04/2022 |
| Sequence Diagram | Sean | 31/04/2022 |
| Wireframe Diagram | Sean | 31/04/2022 |
| Data Persistence Diagram | Amir | 31/04/2022 |
| Front-End Programming | Tze Wei | 04/05/2022 |
| Back-End Programming | Mervyn/Tze Wei/Kwan Quan | 04/05/2022 |
| Database Programming | Joshua | 04/05/2022 |
| Testing | Damian | 05/05/2022 |
| Update Report | Kwan Quan | 05/05/2022 |